2-3 Weeks Optimization Plan (Business Summary)

🎯 Objective

Reduce overall latency and improve response accuracy of the SOPHIE assistant without changing the current architecture.

🔹 Primary Focus Areas

| Focus Area | Key Actions (High-Level) | Expected Outcome | Ownership |
| --- | --- | --- | --- |
| Prompt Optimization | • Simplify and modularize the 600-line system prompt. Cache the system prompt and persona context per session (no repeat sending). Add hallucination guardrails and intent-based templates for plans, devices, and promos. | Reduction in token usage.- Fewer off-topic or hallucinated answers. Latency improvement |  |
| Retrieval Optimization | • Clean and re-embed data (remove /n, symbols, redundant text). Limit retrieval to top 2 documents and add lightweight keyword filtering. Introduce an in-memory cache for Top 100 FAQs(plans/devices/promos). | More relevant and concise context. Reduced payload size. accuracy improvement. |  |
| Caching & Infrastructure Efficiency | • Move short-term persona + system prompts to Redis / LangChain memory.• Reduce Cosmos reads per turn.• Warm-load prompt & FAQ cache on startup. | - Less backend I/O overhead.- 0.5–1 s latency improvement. |  |
| Voice / SSML Clean-up (Quick Fix) | • Sanitize Uneeq tags to prevent Azure TTS errors. | - Eliminates speech rendering failures. |  |

| Metric | Current | Target | Comment |
| --- | --- | --- | --- |
| Average Latency | 7 – 10 s | ≈ 5 – 6 s | Two LLM + one embedding call limit total speed. |
| Accuracy / Factual Precision | Baseline | + 10 – 15 % | Due to cleaner context + refined prompts. |
| System Stability | Moderate | Stable + Predictable | Fewer retries, less token overflow. |

4-Week Enhancement Plan (Same Architecture, Structured Integration)

Objective

Introduce framework-level structure (LangChain or similar) to orchestrate retrieval, memory, and prompt handling for better scalability, maintainability, and accuracy — while further lowering latency and operational cost.

| Area | Key Additions | Benefit / Impact | Ownership |
| --- | --- | --- | --- |
| Framework Integration (LangChain) | • Wrap current retrieval + LLM flow inside a LangChain pipeline (Retriever → Context → LLMChain).• Use RunnableSequence / SequentialChain to standardize call flow.• Add observability (LangSmith or W&B Weave traces). | - Easier debugging & tuning.- Unified framework for all calls.- Smooth future scaling. | Backend + LLM engineer |
| Hybrid Search Pipeline | • Introduce keyword + vector fusion using local BM25 layer before Usearch. Use metadata filters (category, plan_type). | - +15–20 % retrieval precision.- Context trimmed to only business-relevant info. | Data engineer |
| Advanced Memory Management | • Implement LangChain ConversationBufferMemory or custom Redis-based long/short memory. Short-term memory = session context; long-term = Cosmos profile. Auto-sync on session close. | - Stable persona continuity.- ↓ Cosmos round-trips. |  |
| Prompt Orchestration via Factory / Builder | • Build a small PromptFactory class inside LangChain to dynamically compose prompts by intent (plans, devices, promos). | - Cleaner prompts, fewer tokens.- Easier updates/versioning. |  |
| Retrieval Pre-Reranker (optional) | • Add re-ranking model (e.g., cross-encoder/ms-marco-miniLM) to reorder top 2–3 docs. | - Further accuracy + factual grounding. |  |
| Evaluation & Auto-Testing | • Use LangChain’s LLMChainEvaluator or your Golden Dataset V2 to measure factual accuracy after each build. | - Quantifiable quality improvements. |  |

In the next 4 weeks, by continuing to focus on Prompt Optimization and Retrieval Optimization, we will further refine data quality, improve contextual understanding, and enhance the overall conversational accuracy — all without changing the existing architecture or conversation flow.

The expected outcome is smoother, faster, and more context-aware responses, while keeping system latency around 5–6 seconds (since two LLM + one embedding call remain part of the process).

These refinements will deliver measurable gains in:

- Accuracy and factual consistency across plans, devices, and promotions

- Response stability (fewer retries and mis-classifications)

- User experience, with more natural and precise interactions.